🚦 TRAFFIC ACCIDENT HOTSPOT &

SEVERITY PATTERN ENGINE

Complete Project Blueprint

B.Tech CSE (Data Science) — Group Project

Duration: 3 to 6 Months  |  Team Size: 4 Students

ITM Vocational University

📌 What This Document Covers 1. Project Overview & Why This Topic 2. Full System Architecture (how all parts connect) 3. Datasets — what to download and where to get them 4. Tech Stack — every tool & library you will need 5. Month-by-Month Roadmap with weekly tasks 6. Work Distribution across 4 team members 7. Data Science Concepts covered in this project 8. Step 1 — Exact first steps to start TODAY

# SECTION 1 — PROJECT OVERVIEW  SECTION 1 — PROJECT OVERVIEW

1.1  What Is This Project?

This project builds an intelligent system that analyzes real road accident data from India to:

- Identify HOTSPOTS — the exact locations (roads, intersections, districts) where accidents happen most frequently

- Predict SEVERITY — whether a future accident at a given location and time is likely to be minor, serious, or fatal

- Visualize PATTERNS — interactive maps, charts, and dashboards showing when, where, and why accidents occur

- Simulate WHAT-IF scenarios — e.g., 'if speed limits were enforced on NH-48, how many accidents would reduce?'

1.2  Why This Project Stands Out

| Feature | Normal Student Project | Your Project |
| --- | --- | --- |
| Data Source | Generic Kaggle CSV (US data) | Real India govt data (MoRTH) — rarely used by students |
| Output | Single accuracy score | Interactive map + prediction engine + simulator |
| Concepts | Only ML classification | DS + ML + AI + Geo-analysis + NLP + Visualization + Explainability |
| User Value | No real user | Directly useful to traffic police, city planners, citizens |
| Time Needed | 1–2 weeks | Genuinely requires 3–6 months of daily work |
| Demo Factor | Show a table | Show a live map with accident hotspots + live severity prediction |

1.3  Real-World Problem This Solves

India has one of the highest road accident death rates in the world. According to MoRTH (Ministry of Road Transport & Highways), over 1.5 lakh (150,000) people die in road accidents every year in India. No free public tool currently exists that:

- Visually maps accident hotspots at district/road level for Indian roads

- Predicts accident severity for a specific location + time + weather combination

- Simulates the impact of interventions like speed limit enforcement or better lighting

Your project fills this gap using data science — and that's a genuinely original contribution.

# SECTION 2 — SYSTEM ARCHITECTURE  SECTION 2 — SYSTEM ARCHITECTURE

2.1  How the Whole System Works (Simple Explanation)

Think of your project as 5 connected 'rooms'. Data enters from the left and a usable product comes out on the right:

LAYER 1 — DATA COLLECTION Download accident data from MoRTH, OpenCity, Kaggle India datasets. Also collect supporting data: weather (OpenWeatherMap API), road type (OpenStreetMap), population data. Output: Raw CSV/Excel files sitting in your project folder.

LAYER 2 — DATA CLEANING & ENGINEERING (Most time-consuming part) Fix missing values, wrong entries, inconsistent column names. Create new features: time of day category, road danger index, weather risk score. Merge multiple datasets into one clean master dataset. Output: One clean, merged dataset ready for analysis.

LAYER 3 — ANALYSIS & HOTSPOT DETECTION Run clustering algorithms (DBSCAN, KMeans) on accident coordinates to find hotspot zones. Do time-based analysis: which hour/day/month has most accidents? Do cause analysis: which road types / weather conditions lead to most deaths? Output: Hotspot zones identified, patterns discovered, insights ready.

LAYER 4 — MACHINE LEARNING MODELS Model 1: Severity Classifier — predicts if accident will be minor/serious/fatal. Model 2: Hotspot Risk Scorer — scores any location on a 0–100 risk scale. Model 3: Accident Count Forecaster — predicts accident frequency for next month by district. Add SHAP explainability: shows WHY the model gave a particular prediction. Output: Trained ML models with accuracy reports and explainability graphs.

LAYER 5 — DASHBOARD & SIMULATOR (The visible product) Interactive map (Folium/Plotly) showing hotspots color-coded by risk level. Input form: enter location + time + weather → get predicted severity instantly. What-If Simulator: change a variable (speed limit, lighting) → see projected accident reduction. Charts: accident trends by hour, month, road type, cause. Built with: Streamlit (free, Python-based, runs in browser). Output: A working web application anyone can open in their browser.

2.2  Architecture Diagram (Text Format)

RAW DATA (MoRTH CSV + Weather API + OSM Road Data) ↓ DATA PIPELINE (Python: Pandas, NumPy) — Clean + Merge + Engineer Features ↓ ANALYSIS ENGINE (GeoPandas, Folium, Matplotlib, Seaborn) — Find Patterns ↓ ↓ HOTSPOT DETECTOR SEVERITY PREDICTOR (DBSCAN Clustering) (Random Forest / XGBoost) ↓ ↓ EXPLAINABILITY LAYER (SHAP) — Why did the model predict this? ↓ STREAMLIT DASHBOARD — Interactive Map + Prediction Form + What-If Simulator ↓ GITHUB REPOSITORY — All code stored, version controlled, publicly visible

# SECTION 3 — DATASETS  SECTION 3 — DATASETS

3.1  Primary Dataset (Most Important)

| Dataset Name | Source / Where to Get It | What It Contains |
| --- | --- | --- |
| Road Accidents in India (Annual) | data.gov.in → search 'road accidents' | Accidents by state, cause, road type, time (2010–2022) |
| MoRTH Annual Report Data | morth.nic.in → Publications | District-level accident stats, fatality counts, vehicle type |
| India Road Accident Dataset | kaggle.com → search 'India road accident' | Cleaned version of govt data, easier to start with |
| State-wise Accident CSV | opencity.in | City-level granular data for some Indian cities |

3.2  Supporting Datasets

| Dataset | Source | Why You Need It |
| --- | --- | --- |
| Historical Weather Data | openweathermap.org (free API) or Kaggle 'India weather' | To correlate accidents with rain/fog/temperature |
| OpenStreetMap Road Data | overpass-turbo.eu | To get road type, speed limits, lane count for locations |
| India Population by District | census2011.co.in | To normalize accident rate per 1 lakh population |
| India District Shapefile (Map) | gadm.org → India → District level | To draw the map of India with district boundaries |

3.3  Step-by-Step: How to Download Your First Dataset

Do this on Day 1 as a team:

- Go to www.kaggle.com — create a free account (all 4 members should do this)

- Search: 'India road accident dataset' — download the top result (usually a CSV file)

- Open the CSV in Excel or Google Sheets first — just look at what columns exist

- Common columns you will see: State, District, Year, Month, Cause, Road_Type, Severity, Fatalities, Lat, Long

- This is your starting point — everything else builds on top of this

# SECTION 4 — TECH STACK  SECTION 4 — TECH STACK

4.1  All Tools & Libraries Explained Simply

| Tool / Library | What It Is (Simple) | Why You Need It | Difficulty |
| --- | --- | --- | --- |
| Python 3.11 | The programming language for everything | All your code will be written in Python | Easy |
| Jupyter Notebook | Like a notepad where you write + run code | For exploring data, testing ideas, early analysis | Easy |
| VS Code | A text editor for writing clean Python files | When you move from notebooks to proper code | Easy |
| Pandas | Python library to handle tables/spreadsheets | Loading, cleaning, merging your CSV datasets | Easy–Medium |
| NumPy | Python library for numbers and math | Math operations during data processing | Easy |
| Matplotlib & Seaborn | Python libraries for making charts and graphs | Bar charts, line graphs, heatmaps for analysis | Easy–Medium |
| Plotly | Makes interactive charts (you can zoom/hover) | Better visualizations in the dashboard | Medium |
| Folium | Makes interactive maps in Python | Drawing the India accident hotspot map | Medium |
| GeoPandas | Pandas but for location/map data | Handling lat/long coordinates and shapefiles | Medium |
| Scikit-learn | The main ML library in Python | Random Forest, Decision Tree, all classifiers | Medium |
| XGBoost | A powerful ML algorithm | Best model for severity prediction | Medium |
| SHAP | Explains why ML model made a prediction | Explainability layer — makes project stand out | Medium |
| Streamlit | Turns Python code into a website/app | Building your final interactive dashboard | Easy–Medium |
| Git & GitHub | Tool to save and share your code | Team collaboration, version control, portfolio | Easy |
| Google Colab | Free online Jupyter Notebook (no install needed) | Early-stage coding before local setup | Easy |

4.2  Installation Order (Do This Exactly)

Install tools in this exact sequence to avoid errors:

- Install Python 3.11 from python.org → download the installer → tick 'Add to PATH' during install: Step 1

- Install VS Code from code.visualstudio.com → free, just download and install: Step 2

- Open VS Code Terminal and type: pip install pandas numpy matplotlib seaborn plotly folium geopandas scikit-learn xgboost shap streamlit jupyter: Step 3

- Create a GitHub account at github.com → create a new repository called 'traffic-accident-engine': Step 4

- Install Git from git-scm.com → connect it to your GitHub account: Step 5

Total install time: approximately 30–45 minutes for the whole team.

# SECTION 5 — MONTH-BY-MONTH ROADMAP  SECTION 5 — MONTH-BY-MONTH ROADMAP

This roadmap assumes your team works on the project daily — even 1 to 2 hours per day is enough. The months are structured so each one builds directly on the previous.

MONTH 1: Foundation & Data Setup ✔ Week 1: All 4 members install Python, VS Code, Jupyter, Git. Create shared GitHub repo. Create Kaggle accounts. ✔ Week 2: Download all datasets (primary + supporting). Open in Excel/Sheets. Understand every column. ✔ Week 3: Load datasets in Pandas. Print shapes, check for missing values, understand data types. ✔ Week 4: Write the first cleaning script — fix nulls, fix inconsistent spellings (e.g. 'Tamil Nadu' vs 'TN'), standardize column names. ✔ Milestone: One clean, loaded dataset in Python. GitHub has your first commit.

MONTH 2: Data Analysis & Pattern Discovery ✔ Week 1: Exploratory Data Analysis (EDA) — which states/districts have most accidents? What causes dominate? ✔ Week 2: Time analysis — accidents by hour of day, day of week, month of year. Make bar charts for all. ✔ Week 3: Merge weather data with accident data using date column. Find weather-accident correlations. ✔ Week 4: Build first version of interactive map using Folium. Plot accident locations as dots on India map. ✔ Milestone: A set of 15–20 analysis charts + a basic accident map. Presentable mid-project review.

MONTH 3: Hotspot Detection (Clustering) ✔ Week 1: Learn and implement DBSCAN clustering algorithm on accident coordinates. ✔ Week 2: Tune cluster parameters. Identify top 50 hotspot zones nationally. ✔ Week 3: Color-code the map — red for extreme risk, orange for high risk, yellow for moderate. ✔ Week 4: Add district-level risk scoring — calculate a 0 to 100 risk index for each district. ✔ Milestone: Working hotspot map with color-coded risk zones and district risk scores.

MONTH 4: Machine Learning Models ✔ Week 1: Define the ML problem clearly — target variable = accident severity (minor / serious / fatal). ✔ Week 2: Feature engineering — create input features: time of day, road type, weather, location risk score. ✔ Week 3: Train Random Forest and XGBoost classifiers. Compare accuracy. Pick the better one. ✔ Week 4: Add SHAP explainability — generate charts showing which features drive severity predictions. ✔ Milestone: A trained ML model that predicts accident severity with at least 70% accuracy + SHAP charts.

MONTH 5: Dashboard & Simulator Building ✔ Week 1: Start building Streamlit dashboard — add the hotspot map as the main page. ✔ Week 2: Add Severity Prediction form — user enters location, time, weather → model gives prediction. ✔ Week 3: Build What-If Simulator — user changes speed limit or road condition → see projected change in risk. ✔ Week 4: Add trend charts, district comparison, cause breakdown pages to the dashboard. ✔ Milestone: A fully working multi-page Streamlit web app running on your laptop.

MONTH 6: Polish, Testing & Presentation ✔ Week 1: Full system testing — run every feature, fix all bugs, clean up all code. ✔ Week 2: Write proper documentation — README on GitHub explaining how to run the project. ✔ Week 3: Prepare presentation — slides, live demo walkthrough, project report document. ✔ Week 4: Final review, practice demo, submit/present to college. Deploy dashboard online (Streamlit Cloud — free). ✔ Milestone: Project submitted, live on the internet, GitHub repo public and professional.

# SECTION 6 — WORK DISTRIBUTION  SECTION 6 — WORK DISTRIBUTION

6.1  Role Assignment for 4 Team Members

Each member has a primary role but everyone writes Python code. Nobody is just a 'manager'.

| Member | Role Title | Primary Responsibilities | Months Most Active |
| --- | --- | --- | --- |
| Member 1 | Data Engineer | Data collection, cleaning, merging datasets, feature engineering, maintaining the master dataset | Month 1, 2 |
| Member 2 | ML Engineer | Building and training ML models, SHAP explainability, model evaluation and tuning | Month 3, 4 |
| Member 3 | GeoSpatial & Viz Lead | Folium maps, hotspot clustering, Plotly charts, all visualizations and analysis graphs | Month 2, 3 |
| Member 4 | Dashboard & Deployment Lead | Streamlit app development, What-If simulator, GitHub management, final deployment | Month 5, 6 |

6.2  Shared Responsibilities (All 4 Members)

- Daily standup: 10-minute WhatsApp/call update — what did you do today? What's blocked?

- Weekly GitHub commit: every member pushes code to GitHub at least once per week

- Month-end review: team reviews the milestone together, decides if you're on track

- Documentation: everyone writes comments in their own code explaining what it does

# SECTION 7 — DATA SCIENCE CONCEPTS COVERED  SECTION 7 — DATA SCIENCE CONCEPTS COVERED

This is what makes your project academically and technically credible. Every major DS concept is covered:

| DS Concept | Where It Appears in Your Project | Tools Used |
| --- | --- | --- |
| Data Collection | Downloading govt CSVs, calling weather APIs, pulling map shapefiles | Python, Requests, Pandas |
| Data Cleaning | Fixing nulls, standardizing values, removing duplicates, fixing data types | Pandas, NumPy |
| Exploratory Data Analysis | Finding patterns: time trends, cause analysis, state comparison | Pandas, Matplotlib, Seaborn |
| Data Visualization | Bar charts, heatmaps, line graphs, interactive charts | Matplotlib, Seaborn, Plotly |
| Geospatial Analysis | Mapping accidents on India map, district boundary overlays | Folium, GeoPandas |
| Feature Engineering | Creating new columns: time-of-day category, weather risk score, road danger index | Pandas, NumPy |
| Machine Learning | Random Forest + XGBoost for severity classification | Scikit-learn, XGBoost |
| Unsupervised Learning | DBSCAN clustering for hotspot detection | Scikit-learn |
| Explainable AI (XAI) | SHAP values showing why model predicted high/low severity | SHAP library |
| Time Series Analysis | Monthly accident trend forecasting by district | Pandas, Statsmodels |
| Data Literacy | Dashboard designed for non-technical users (police, citizens) | Streamlit |
| Model Evaluation | Accuracy, Precision, Recall, F1 Score, Confusion Matrix | Scikit-learn metrics |
| Simulation / What-If Analysis | Projecting accident reduction under different intervention scenarios | Python, Streamlit |
| Version Control | Managing code changes across 4 team members over 6 months | Git, GitHub |

# SECTION 8 — YOUR FIRST STEPS (START TODAY)  SECTION 8 — YOUR FIRST STEPS (START TODAY)

8.1  Day 1 Checklist — Do This as a Team

✅ DAY 1 TASKS — Complete these before anything else □ All 4 members create a free account on: github.com □ All 4 members create a free account on: kaggle.com □ Member 1 creates a new GitHub repository named: traffic-accident-engine □ Member 1 adds all other 3 members as collaborators on the repository □ All members install Python 3.11 from python.org □ All members install VS Code from code.visualstudio.com □ Run this command in terminal: pip install pandas jupyter matplotlib seaborn □ Go to kaggle.com → search 'India road accident dataset' → download first result □ Open the downloaded CSV file in Excel/Google Sheets — just READ it, understand the columns □ Create a WhatsApp group for the project team — share this document there

8.2  Week 1 Task — Your First Python Script

After Day 1 setup, your first coding task is to load the dataset in Python and explore it. Here is the exact code to run:

# Your first Python script — save as: explore_data.py import pandas as pd # Load the dataset df = pd.read_csv('your_downloaded_file.csv') # Basic exploration print('Shape:', df.shape) # How many rows and columns? print('Columns:', df.columns.tolist()) # What are the column names? print('\nFirst 5 rows:') print(df.head()) print('\nMissing values per column:') print(df.isnull().sum()) print('\nData types:') print(df.dtypes)

8.3  Folder Structure — Organize Your Project From Day 1

traffic-accident-engine/ ← Main project folder (also your GitHub repo) │ ├── data/ ← All downloaded CSV/Excel files go here │ ├── raw/ ← Original downloaded files (never edit these) │ └── processed/ ← Cleaned files your code produces │ ├── notebooks/ ← Jupyter notebooks for exploration │ ├── 01_data_exploration.ipynb │ ├── 02_cleaning.ipynb │ ├── 03_analysis.ipynb │ └── 04_modeling.ipynb │ ├── src/ ← Clean Python scripts (final code) │ ├── data_pipeline.py │ ├── hotspot_detector.py │ └── severity_model.py │ ├── dashboard/ ← Streamlit app files │ └── app.py │ └── README.md ← Project description (write this last)

8.4  Free Learning Resources — Exactly What to Study

You don't need to buy any course. These are all 100% free:

| Topic to Learn | Resource (All Free) | When to Study It |
| --- | --- | --- |
| Python basics + Pandas | kaggle.com/learn → Pandas course (free, 4 hrs) | Week 1 |
| Data Visualization | kaggle.com/learn → Data Visualization (free) | Week 3–4 |
| Machine Learning basics | kaggle.com/learn → Intro to ML (free) | Month 3 |
| Folium maps in Python | python-visualization.github.io/folium/ | Month 2–3 |
| Streamlit dashboard | docs.streamlit.io → official tutorials (free) | Month 5 |
| SHAP explainability | shap.readthedocs.io → Getting Started guide | Month 4 |
| Git & GitHub basics | github.com/git-guides (official, free) | Week 1 |

# SECTION 9 — PROJECT SUMMARY CARD  SECTION 9 — PROJECT SUMMARY CARD

Share this quick-reference card with anyone asking about your project:

PROJECT TITLE Traffic Accident Hotspot & Severity Pattern Engine PROBLEM STATEMENT India loses 1.5 lakh lives annually to road accidents. No public DS tool maps hotspots, predicts severity, or simulates interventions for Indian roads. This project builds one. TECH STACK Python · Pandas · Scikit-learn · XGBoost · SHAP · Folium · GeoPandas · Plotly · Streamlit · GitHub DS CONCEPTS COVERED Data Engineering · EDA · Geospatial Analysis · Clustering · Classification · Explainable AI · Time Series · Data Visualization · Simulation · Dashboard Development FINAL DELIVERABLE A live interactive web dashboard (deployed free on Streamlit Cloud) with: → Color-coded India accident hotspot map → Real-time severity prediction form → What-If policy simulation tool → Complete analysis charts and district comparison DURATION 3 to 6 months · 4 team members · Daily work of 1–2 hours each

Good luck to the team — build something India can actually use. 🚦

Generated for B.Tech CSE (Data Science) Group Project — ITM Vocational University